# Hierarchical Multi-Agent System with Small-LLM Reasoning for Insider Threat Detection

## 1. Project Overview

Insider threats — malicious or negligent actions by users who already have legitimate system access — are notoriously hard to detect because the "attack" looks like normal behavior with subtle deviations spread across multiple log channels (logins, emails, file access, removable devices, web browsing). This project asks students to build a Hierarchical Multi-Agent System (HMAS) where specialized agents independently monitor each behavioral channel, an orchestrator agent fuses their signals into a risk score, and a small local LLM acts as a top-level reasoning agent that turns the fused signal into a human-readable triage explanation an analyst could actually act on.

### Learning objectives

- Design and implement a multi-agent pipeline (not a single monolithic classifier)

- Apply classical ML / sequence models to real (synthetic) behavioral security data

- Integrate a small, locally-runnable LLM into a decision pipeline via structured prompting — not as a chatbot, but as a constrained reasoning component

- Practice evaluation under extreme class imbalance, which is the defining characteristic of insider threat data

- Produce a reproducible, documented, demo-able system

## 2. System Architecture

A three-tier hierarchy, mirroring how real SOC (Security Operations Center) escalation works:

Tier 1 — Modality Agents (parallel, independent) Each agent watches one CERT log channel and outputs a per-user/day anomaly score:

- Logon Agent (logon/logoff timing, after-hours activity)

- Email Agent (volume, recipients outside org, attachment behavior)

- File/Device Agent (removable drive usage, file access volume)

- HTTP Agent (web upload destinations, e.g. job sites, leak sites)

Tier 2 — Orchestrator / Fusion Agent Combines the four anomaly scores using a simple fusion rule to start (weighted sum or majority vote), then a more advanced sequential gating scheme: if any single channel score crosses a high-confidence threshold, escalate immediately; if scores are individually weak but jointly correlated across channels, escalate via combined evidence. This produces a single risk score + escalation decision per user/day.

Tier 3 — LLM Reasoning Agent Only invoked on escalated cases (this keeps inference cheap — the LLM is not run on every user/day, only flagged ones). It receives a structured summary (which channels fired, scores, relevant feature deltas — not raw logs) and produces:

- A natural-language explanation of why this user/day was flagged

- A severity/category label (e.g., exfiltration-pattern, sabotage-pattern, anomalous-but-benign)

- A recommended next action for a human analyst

This tier-3 role is deliberately scoped: the LLM is a summarizer/explainer over structured signals, not a free-form log analyzer — this keeps it small-LLM-feasible and avoids hallucination risk from feeding it raw, noisy logs directly.

## 3. Dataset

Primary: CERT Insider Threat Test Dataset, release r4.2 ("dense needle" version), Carnegie Mellon University SEI, generated with ExactData under DARPA I2O sponsorship.

Why r4.2 specifically: it covers about 1000 employees over 17 months across logon/logoff, email, device, file, and HTTP events, and it includes three core malicious scenarios — a user escalating to after-hours removable-drive use and WikiLeaks uploads before leaving, a user exfiltrating data via thumb drive while job-hunting before resignation, and a disgruntled sysadmin planting a keylogger via thumb drive. This gives students enough labeled malicious narrative diversity to design multi-channel detection without an unmanageable volume of raw data.

- CMU Figshare/Kilthub: official host, full release including the "answers" ground-truth files

- Kaggle mirror: "CERT Insider Threat Detection Research" dataset — easiest for students to pull directly into Colab/Jupyter without manual download steps

- GitHub (lcd-dal/feature-extraction-for-CERT-insider-threat-test-datasets): ready-made feature extraction scripts for r4.2/r5.2, useful as a starting point rather than building extraction from scratch

Important characteristic to plan around: the data is extremely imbalanced — in r4.2 only 30 of 1000 users carry a malicious scenario, and published baselines on this exact release report accuracy in the 96–99% range with proper handling of that imbalance, so a naive "always predict normal" baseline will look deceptively good on accuracy alone. Budget real time in Week 2 for SMOTE/undersampling and for choosing recall/AUC/FPR as the metrics that matter, not raw accuracy.

Optional secondary dataset (stretch/cross-validation): LANL Comprehensive Multi-Source Cyber-Security Events dataset (csr.lanl.gov) — real (anonymized) authentication and process logs from Los Alamos National Lab, useful if the team wants to test generalization beyond synthetic CERT data.

## 4. Tech Stack

This group's stack is intentionally distributed/microservice-flavored, since continuous insider-threat monitoring maps naturally onto a SOC-style streaming architecture.

| Component | Assigned tools | Rationale |
| --- | --- | --- |
| Data processing | pandas | Industry-standard baseline for tabular log feature engineering |
| Tier-1 modality agents | PyTorch (LSTM/GRU per channel, or feed-forward if a channel doesn't need sequence modeling) | CERT behavior is inherently sequential (logon timing, email cadence over days) — a good real reason to use PyTorch rather than just defaulting to it |
| Imbalance handling | imbalanced-learn (SMOTE, random undersampling) |  |
| Orchestrator logic | LangGraph — model Tier 2 fusion/gating as an explicit graph with conditional edges (escalate / don't escalate / route to LLM) | Graph-based orchestration is one of the two dominant patterns for production agent systems |
| Small LLM (Tier 3) | Ollama, serving Qwen2.5-1.5B-Instruct or Gemma 3 (1B–4B) (laptop/free-Colab-GPU feasible), or Phi-4-mini-instruct if ~8GB VRAM is available | Ollama abstracts model serving cleanly — good first exposure to running local LLMs as a service |
| Backend/API | FastAPI — wrap the full pipeline as a REST service (POST /score → risk score + LLM explanation) | Sync request/response fits insider-threat scoring (score this user/day, now) |
| Explainability | SHAP, applied to the Tier-1 classifiers (gives feature-level "why this score" before the LLM turns it into prose) |  |
| Experiment tracking | MLflow — log every Tier-1 model run, hyperparameters, and metrics | Industry-standard for ML experiment management |
| Demo | Streamlit dashboard: upload a user/day, show the agent trail (which channels fired → fusion score → LLM explanation) |  |
| Deployment | Docker Compose, with each Tier-1 modality agent running as its own lightweight microservice container, communicating with the FastAPI orchestrator over REST | Genuine distributed multi-agent architecture, not just four functions in one script |
| Versioning/docs | GitHub repo, README, weekly progress log |  |

## 5. Week-by-Week Plan

### Week 1 — Setup, Data Understanding, Baseline

- Get CERT r4.2 from Kaggle/Figshare; read the answer-key files to understand ground truth structure

- Exploratory analysis per channel: distribution of logon times, email volumes, device usage, HTTP destinations

- Reuse/adapt existing feature extraction scripts to produce per-user/day feature vectors

- Train one trivial baseline (single Random Forest on all features combined) just to get an end-to-end number before building the multi-agent version

- Deliverable: EDA notebook, extracted feature dataset, baseline metrics (precision/recall/AUC, not just accuracy)

### Week 2 — Tier-1 Modality Agents

- Build one PyTorch model per channel (logon, email, file/device, HTTP) — an LSTM/GRU where the channel has real sequential structure (e.g. logon timing over days), a small feed-forward net otherwise — each trained/evaluated independently

- Apply SMOTE or undersampling per channel as needed; report per-channel recall and false-positive rate

- Log every run (architecture, hyperparameters, metrics) to MLflow so the team has a comparable experiment history going into Week 3

- Deliverable: 4 trained channel agents + per-agent evaluation report + MLflow experiment log

### Week 3 — Orchestrator / Fusion Agent

- Implement weighted-score fusion first (simplest baseline), as a plain Python function

- Then rebuild it as a LangGraph graph: nodes for each Tier-1 agent call, conditional edges for sequential gating (high-confidence single-channel triggers immediate escalation; weak-but-correlated multi-channel signals escalate via combined threshold), and a final edge that routes escalated cases to the Tier-3 LLM node

- Compare fused performance against the Week-1 single-model baseline — this comparison is the core argument for why a hierarchical design is worth the added complexity

- Deliverable: working LangGraph orchestrator producing a single risk score + escalate/no-escalate decision per user/day, with a comparison table vs. the flat baseline

### Week 4 — Small LLM Integration

- Set up local LLM via Ollama (Qwen2.5-1.5B-Instruct or Gemma 3 4B as default choice)

- Design the structured prompt: feed it the fused score, which channels fired, and the relevant feature deltas (not raw logs) — ask it to return a JSON object with explanation, severity_category, recommended_action

- Test on the known malicious scenarios (the keylogger sysadmin, the WikiLeaks uploader, the job-hunter exfiltrator) and check whether explanations are sensible and grounded in the actual signals, not hallucinated

- Deliverable: LLM reasoning module producing structured triage output on a sample of escalated cases

### Week 5 — End-to-End Integration & Evaluation

- Wire Tier 1 → Tier 2 (LangGraph) → Tier 3 into one pipeline, and expose it as a FastAPI service (POST /score)

- Run full evaluation on held-out test split: precision/recall/F1/AUC and false-positive rate at the system level; log results to MLflow alongside the Week-2 per-channel runs for a full experiment history

- Add SHAP explanations for the Tier-1 models, and compare them against the LLM's natural-language explanations for the same case (does the LLM's stated reasoning match what SHAP says actually drove the score?)

- Stress-test graceful degradation: what happens to detection quality if one channel agent's data is missing or unavailable for a given user/day?

- Deliverable: full pipeline behind a FastAPI endpoint, evaluation report, degradation test results

### Week 6 — Polish, Demo, Documentation

- Containerize the system with Docker Compose: each Tier-1 agent as its own service container, the LangGraph orchestrator + FastAPI as a separate service, talking to each other over REST — a genuinely distributed system, not four functions in one script

- Build the Streamlit dashboard: input a user/day, visualize agent trail and final LLM explanation

- Write the final report: problem statement, architecture diagram, dataset description, results, limitations (synthetic data, threshold sensitivity, LLM hallucination risk)

- Prepare a short presentation/poster

- Deliverable: GitHub repo (code + README + docker-compose.yml), final written report, working containerized demo, presentation slides

## 6. Evaluation Rubric

- Correct handling of class imbalance and use of appropriate metrics (not just accuracy) — 20%

- Working hierarchical architecture (clear separation of Tier 1/2/3, not a single flat model) — 25%

- Meaningful LLM integration (structured, grounded prompting; not a generic chatbot wrapper) — 20%

- Evaluation rigor (held-out test set, ablations, degradation test) — 20%

- Documentation, reproducibility, and demo quality — 15%

## 7. Key References for Students

- CERT Division (CMU SEI) / ExactData, Insider Threat Test Dataset, DARPA I2O — primary dataset and documentation

- Feature extraction starting point: lcd-dal/feature-extraction-for-CERT-insider-threat-test-datasets (GitHub)

- LANL Comprehensive Multi-Source Cyber-Security Events Dataset (csr.lanl.gov) — optional secondary dataset